Personal RAG AI System

Complete Project Plan, Technical Reference & Build Guide

Harshal   •   M.S. Data Science, University at Buffalo   •   April 2026

| Goal Build a personal AI grounded in your own documents & connections | Timeline 4–5 weeks (2–3 weekends to MVP) | Cost $0 to ~$20/mo depending on AI API choice | Skill Fit 70% familiar territory (ETL, Python, APIs) |
| --- | --- | --- | --- |

# 1. What We're Building & Why

A RAG (Retrieval-Augmented Generation) system that lets you ask natural language questions and get answers grounded in your own data — documents, emails, project notes, databases — not just the AI's training data.

Core Idea You talk. The system finds the right context from your files. The AI answers using that context. No hallucination — every answer is traceable to a source.

## 1.1 What Problems This Solves

- You forget what you wrote in a project doc 6 months ago — just ask

- You want a bot that knows YOUR resume, projects, and experience

- You want one AI brain that connects to Gmail, Notion, PDFs, databases

- You want to share this brain with any interface — Telegram, Slack, browser, mobile

## 1.2 Why RAG, Not Just a Fine-Tuned Model

| Approach | Fine-Tuning | RAG (Our Approach) |
| --- | --- | --- |
| Cost | High — GPU compute needed | Low — just API calls |
| Update data | Retrain each time | Reindex in minutes |
| Source tracing | No — baked into weights | Yes — cites exact chunks |
| Setup time | Days to weeks | Days |
| Hallucination risk | High without guardrails | Low — grounded in your text |

# 2. Assumptions We're Making

Before building, be clear on what you're assuming. These will shape every design decision.

## 2.1 Data Assumptions

| Assumption | What It Means | If Wrong... |
| --- | --- | --- |
| Your docs are text-readable | PDFs are not scanned images | Need OCR (Tesseract/AWS Textract) |
| Data is in English | Embedding model is English-optimized | Switch to multilingual-e5-large |
| Data fits in < 1M vectors | Pinecone free tier is sufficient | Upgrade to paid or use pgvector |
| Chunks of 400 tokens work | Semantic meaning fits in that window | Tune chunk size by testing recall |
| Docs don't change too fast | Re-indexing every few days is fine | Build incremental delta ingestion |

## 2.2 Infrastructure Assumptions

- You are building this as a personal/portfolio project first, not enterprise-scale

- You have a Google account and can enable Gmail API (OAuth2)

- You will host the API on a free tier initially (Render, Railway, or local)

- You are comfortable running Python scripts locally for ingestion

- You do not yet have a production SLA — some downtime is acceptable

## 2.3 AI Model Assumptions

- You start with OpenAI embeddings + LLM (easiest, most reliable)

- You may switch to open-source models later for cost savings

- A small/medium LLM (GPT-3.5, Llama 3.1 8B) is sufficient for personal Q&A

- You do not need real-time web search — only your indexed documents

# 3. Full Tech Stack — Paid vs Free Options

Every layer of the stack has a free option and a paid option. Start free, upgrade only when you hit a real limit.

## 3.1 Embedding Models

Embeddings convert text into vectors. This is the most important choice — it determines search quality.

| Model | Cost | Quality | Speed | Best For |
| --- | --- | --- | --- | --- |
| OpenAI text-embedding-ada-002 | $0.0001/1K tokens | Excellent | Fast (API) | Best default choice |
| OpenAI text-embedding-3-small | $0.00002/1K tokens | Very Good | Fast (API) | Cost-optimized |
| all-MiniLM-L6-v2 (HuggingFace) | FREE | Good | Fast (local) | Fully offline option |
| multilingual-e5-large | FREE | Excellent | Medium (local) | Non-English docs |
| BGE-M3 (BAAI) | FREE | Excellent | Slow (local) | Best open-source quality |

Recommendation Start with all-MiniLM-L6-v2 (free, runs locally via sentence-transformers library). If quality disappoints, switch to OpenAI ada-002. For 100K personal docs, OpenAI costs < $1 total for one-time indexing.

## 3.2 Vector Stores

Where your vectors live. Think of it as a specialized database optimized for similarity search.

| Store | Cost | Setup | Scale | Best For |
| --- | --- | --- | --- | --- |
| Pinecone | Free: 1M vectors | Very easy (managed) | Millions | Quickest start |
| pgvector (Postgres) | FREE (self-hosted) | Medium | Millions | If you know SQL |
| Chroma | FREE (local) | Very easy | Millions | Fully local dev |
| Weaviate | Free cloud tier | Medium | Billions | Industrial-grade |
| Qdrant | FREE (self-hosted) | Easy | Millions | Best OSS option |
| FAISS (Meta) | FREE | Hard | Millions | Local, no server |

Recommendation Start with Chroma (fully local, zero setup, Python-native). When ready to deploy and share, migrate to Pinecone free tier or Qdrant on a VPS.

## 3.3 LLM (Language Model for Answering)

This reads the retrieved chunks and generates your final answer. You do NOT need the biggest model for personal Q&A.

| Model | Cost | Quality | Speed | Notes |
| --- | --- | --- | --- | --- |
| GPT-4o (OpenAI) | ~$5/1M tokens | Best | Fast | Paid, most capable |
| GPT-3.5-turbo | ~$0.50/1M tokens | Very Good | Very Fast | 10x cheaper than GPT-4 |
| Claude API (Haiku) | ~$0.25/1M tokens | Very Good | Fast | Cheapest capable model |
| Llama 3.1 8B (Meta) | FREE | Good | Medium (local) | Best free option for RAG |
| Mistral 7B | FREE | Good | Medium (local) | Fast, strong instruction-follow |
| Groq API (Llama/Mixtral) | FREE tier | Good | Extremely Fast | Free API for open models |
| Ollama (local runner) | FREE | Depends on model | Depends on GPU | Run any model locally |

Key Insight: Do You Need a Bigger Model? For personal Q&A with RAG, NO. The LLM's job is just to summarize and format — the heavy lifting is done by retrieval. Llama 3.1 8B via Groq (free) or Ollama (local) works excellently for this use case. Only upgrade if you need complex reasoning or multi-step analysis.

## 3.4 Free API Options Summary

You can build this entire system for $0 using these free tiers and open-source tools:

| Layer | Free Option | Free Limit | Catch |
| --- | --- | --- | --- |
| Embedding | HuggingFace sentence-transformers | Unlimited (local) | Runs on your CPU/GPU |
| Vector Store | Chroma (local) or Qdrant | Unlimited (local) | No cloud sync |
| LLM API | Groq API (Llama 3.1) | ~14K req/day free | Rate limits |
| LLM Local | Ollama + Llama 3.1 8B | Unlimited | Needs 8GB+ RAM |
| Orchestration | LangChain / LlamaIndex | Open source, free | None |
| API Framework | FastAPI | Open source, free | None |
| UI | Streamlit or Gradio | Open source, free | Streamlit Cloud: 1 free app |
| Hosting | Railway / Render free tier | 500 hrs/mo free | Sleeps after inactivity |

# 4. Project Build Plan — Phase by Phase

## Phase 1: Data Ingestion Pipeline (Week 1–2)

Goal Connect your sources, extract clean text, chunk into semantic passages. Output: a folder of JSON files ready to embed.

### 4.1.1 Data Sources to Connect

- Local files: PDFs, .docx, .txt, .md (your resume, project docs, notes)

- Gmail: threads, sent mail, important conversations (via Gmail API)

- Notion: pages, databases (via Notion API)

- GitHub: README files, code comments (via GitHub API or git clone)

- CSV/structured data: project data, billing records (your ETL output)

### 4.1.2 Key Libraries

- LangChain Document Loaders: unified interface for all source types

- PyMuPDF (fitz): PDF text extraction, much better than PyPDF2

- python-docx: Word document extraction

- google-api-python-client: Gmail API client

- notion-client: Official Notion Python SDK

### 4.1.3 Chunking Strategy

Chunking is critical — bad chunking destroys retrieval quality.

- Target chunk size: 400 tokens (roughly 300 words)

- Overlap: 50 tokens between adjacent chunks (prevents answer splitting)

- Preserve sentence boundaries — never cut mid-sentence

- Store metadata per chunk: source file, page number, date, section heading

- Chunk ID = hash of content (enables deduplication on re-index)

### 4.1.4 Deliverable

- Python script: ingest_pipeline.py

- Output: JSONL file with {id, source, text, metadata} per line

- Test: 100+ chunks loaded from at least 3 different source types

## Phase 2: Embedding + Vector Store (Week 2–3)

Goal Convert every chunk to a vector. Load into vector store. Validate that similarity search returns relevant results.

### 4.2.1 Embedding Process

- Batch embed: process chunks in batches of 64 (memory efficient)

- Store vector alongside metadata in the vector DB

- Use cosine similarity (not Euclidean) — better for text

- Test: query 'tell me about my EV charging project' returns EV-related chunks

### 4.2.2 Vector Store Setup (Chroma — Local)

| Step | Action |
| --- | --- |
| Install | pip install chromadb sentence-transformers |
| Create collection | client.create_collection('personal_docs') |
| Upsert | collection.add(ids, embeddings, documents, metadatas) |
| Query | collection.query(query_embeddings, n_results=5) |
| Persist | Chroma auto-persists to ./chroma_db directory |

### 4.2.3 Deliverable

- Script: embed_and_index.py

- Working Chroma (or Pinecone) collection with all your chunks

- Test notebook: 10 sample queries with quality assessment

## Phase 3: RAG API — The Brain (Week 3–4)

Goal Wrap retrieval + LLM into a clean REST API. This is the universal connector — any interface calls this one endpoint.

### 4.3.1 The /ask Endpoint Logic

- Step 1: Embed the user's question into a vector

- Step 2: Query vector store — retrieve top 5 most relevant chunks

- Step 3: Build prompt: 'Answer using ONLY these sources: {chunks}. Question: {question}'

- Step 4: Call LLM (Groq / OpenAI / Ollama)

- Step 5: Return answer + source citations as JSON

### 4.3.2 API Design

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| POST | /ask | {question, top_k=5} | {answer, sources[], confidence} |
| POST | /ingest | {file or text} | {chunks_added, status} |
| GET | /search | ?q=query&k=5 | {chunks[] with scores} |
| GET | /health | — | {status, vector_count} |

### 4.3.3 Prompt Engineering — Key Templates

Your prompt is everything. This template minimizes hallucination:

System Prompt Template You are a personal assistant for Harshal. Answer questions ONLY using the provided context. If the answer is not in the context, say 'I don't have information about that in your documents.' Always cite which document you're referencing.

### 4.3.4 Deliverable

- FastAPI app: rag_api.py with all 4 endpoints

- Running locally on http://localhost:8000

- Tested with Postman or curl — getting real answers from your docs

## Phase 4: Interface + Connections (Week 4–5)

Goal Build the user-facing chat UI and connect the API to external bots/systems.

### 4.4.1 Chat UI with Streamlit

- Input box for questions

- Response area showing answer + collapsible source citations

- Sidebar: file uploader (triggers /ingest), collection stats

- Deploy free on Streamlit Community Cloud

### 4.4.2 Telegram Bot (Optional but Powerful)

- python-telegram-bot library — 20 lines of code

- User sends message to your bot → hits /ask API → bot replies

- Works on any device, no app install needed

### 4.4.3 Other Integrations

- Slack bot: same pattern — Slack webhook → /ask → Slack reply

- Browser extension: right-click any webpage → 'Ask my AI about this'

- Obsidian plugin: ask questions directly inside your notes app

- CLI tool: rag-ask 'what did I write about billing pipelines?'

# 5. Enhancements — From Prototype to Industrial-Grade

These upgrades transform a personal tool into something production-worthy. Prioritize based on your use case.

## 5.1 Retrieval Quality Improvements

| Enhancement | What It Does | Complexity |
| --- | --- | --- |
| Hybrid search | Combines vector + keyword (BM25) search for better recall | Medium |
| Re-ranking (Cohere/Jina) | Re-orders retrieved chunks by relevance before LLM | Medium |
| HyDE (Hypothetical Doc) | Embeds a generated answer, then searches with it | Low |
| Parent-child chunking | Retrieve small chunks, send larger parent to LLM | Medium |
| Metadata filtering | Filter by date, source type before similarity search | Low |
| Query expansion | Rewrite vague queries into multiple specific ones | Medium |

## 5.2 Data & Ingestion Improvements

- Incremental ingestion: only re-index changed/new files (use file hash tracking)

- OCR pipeline: Tesseract or AWS Textract for scanned PDFs

- Scheduled sync: cron job that pulls new Gmail threads every 6 hours

- Multi-modal: index images, charts, tables (use GPT-4 Vision to describe them)

- Graph RAG: build a knowledge graph on top of chunks for multi-hop reasoning

## 5.3 Evaluation & Monitoring (Critical for Industrial Use)

Why This Matters Without evaluation, you don't know if your system is actually working. Industrial RAG systems always have a test suite — this is what separates a prototype from a product.

- RAGAS framework: automated metrics for faithfulness, answer relevancy, context precision

- Golden dataset: 50 questions with known correct answers from your docs — run weekly

- Logging: every query, retrieved chunks, LLM response logged to a database

- Latency tracking: measure embedding time, retrieval time, LLM time separately

- LangSmith or Langfuse: observability platforms (free tiers available)

## 5.4 Production-Grade Architecture

- Async API: FastAPI + asyncio for concurrent requests

- Caching: Redis cache for repeated questions (same question = same answer)

- Auth: API key middleware — only you (and your bots) can call /ask

- Rate limiting: prevent abuse if you expose the API publicly

- Docker: containerize the full stack (API + vector DB)

- CI/CD: GitHub Actions — auto-redeploy on push

- Secrets management: .env file + python-dotenv, never hardcode API keys

## 5.5 Advanced AI Features

- Conversation memory: multi-turn chat that remembers context across turns

- Agentic mode: LLM can decide to call tools (search, calculator, calendar)

- Auto-summarization: daily digest of new documents indexed

- Semantic deduplication: detect when two chunks say the same thing

- Self-querying retrieval: LLM generates the metadata filter from your question

# 6. Cost Breakdown

## 6.1 Fully Free Stack (Recommended for Start)

| Component | Tool | Cost | Limit |
| --- | --- | --- | --- |
| Embeddings | sentence-transformers (local) | $0 | Unlimited |
| Vector store | Chroma (local) | $0 | Unlimited |
| LLM | Groq (Llama 3.1 8B) | $0 | 14K req/day |
| API hosting | Railway free tier | $0 | 500 hr/mo |
| UI | Streamlit Community Cloud | $0 | 1 public app |
| TOTAL |  | $0/month |  |

## 6.2 Premium Stack (When You Want More)

| Component | Tool | Cost | Why Upgrade |
| --- | --- | --- | --- |
| Embeddings | OpenAI ada-002 | ~$1 one-time | Better quality |
| Vector store | Pinecone Starter | $0 (1M vectors) | Cloud-hosted, shareable |
| LLM | Claude Haiku API | ~$5-10/mo | Faster, more reliable |
| API hosting | Railway paid | $5/mo | Always-on, no sleep |
| Monitoring | Langfuse cloud | $0 (OSS) | Query observability |
| TOTAL |  | ~$15-20/mo |  |

# 7. Key Things to Remember

## 7.1 Technical Gotchas

Chunking quality = answer quality If your chunks are too large, too small, or break mid-sentence, your retrieval will be poor regardless of which model you use. Spend time here before worrying about which LLM to choose.

- Embedding model must match at query time and index time — never mix models in one index

- Cosine similarity needs normalized vectors — check your embedding library's defaults

- Token limits: most LLMs accept 4K-128K tokens. Your 5 chunks + prompt must fit

- Context window math: 5 chunks x 400 tokens + system prompt (~200) + answer (~500) = ~2700 tokens total — fits in any modern model

- Rate limits: batch your embedding calls; OpenAI throttles at ~3000 RPM on free tier

- Metadata filtering BEFORE vector search is faster than after — design your schema early

## 7.2 Project Management Reminders

- Get ONE source working end-to-end before adding more sources

- Test retrieval quality before building the UI — if retrieval is bad, UI won't fix it

- Keep an evaluation set of 20 questions from day 1 — run it after every change

- Version your vector index — a bad re-index can destroy quality silently

- Document every API key, model name, chunk size in a config.yaml file

## 7.3 Career/Portfolio Note

For your Data Steward interview and portfolio This project demonstrates: ETL pipeline design (ingestion), data modeling (chunk schema + metadata), data quality (evaluation framework), cloud platforms (Pinecone, API hosting), and Python engineering. It directly maps to all the skills EVOCS is looking for. Frame it as 'a production RAG system with data lineage, quality monitoring, and automated ingestion from multiple source systems.'

# 8. Quick Decision Guide

Use this to answer the most common 'which should I use?' questions.

| Your Situation | Recommended Choice |
| --- | --- |
| I want $0 cost forever | sentence-transformers + Chroma + Groq API + Streamlit |
| I want best quality | OpenAI ada-002 + Pinecone + GPT-4o + FastAPI |
| I want fully offline/private | all-MiniLM + Chroma + Ollama (Llama 3.1 8B) |
| I want fastest to build | LangChain + Chroma + Groq + Streamlit (1-2 days) |
| I want to show it on resume | Add FastAPI + Docker + evaluation metrics + GitHub |
| I have PDFs with scanned images | Add Tesseract OCR step before chunking |
| I want it on my phone | Build Telegram bot — works on any device |
| I want to share with others | Deploy FastAPI on Railway + add API key auth |

Next Step

Start with Phase 1: pick 3 local PDF files from your projects, run the chunker,

embed with sentence-transformers, store in Chroma, and ask your first question.

That first working query will tell you everything about what to fix next.